AI-Based Resume Analysis and Job Recommendation System

Where AI/ML Will ACTUALLY Be Used

REAL AI PART:

Resume Classification / Job Prediction

The model predicts:

- Data Analyst

- Web Developer

- Java Developer

- ML Intern

- Software Engineer

based on resume text.

That is actual machine learning.

Overall Architecture

Part 1 — PDF Upload

User uploads resume.

(No AI)

Part 2 — Text Extraction

Extract text from PDF.

(No AI)

Part 3 — Skill Extraction

Find:

- Python

- SQL

- Java

- React

(Simple NLP/text processing)

Part 4 — AI/ML Prediction ✅

Use ML model to predict:

- suitable job role

- domain/category

REAL ML happens here.

Part 5 — Resume Score

Based on:

- skills

- projects

- certifications

(Simple logic)

ML You’ll Use

You only need:

- TF-IDF Vectorizer

- Naive Bayes
or

- Logistic Regression

These are beginner-friendly.

Conceptually

Resume text → convert into numerical features → ML model predicts job role.

Like:

"Python SQL PowerBI Tableau"
        ↓
ML Model
        ↓
"Data Analyst"

Realistic 30–35 Day Roadmap

Project:

“AI-Based Resume Analysis and Job Recommendation System”

This roadmap is designed for:

- beginner AI/ML level,

- beginner web-dev level,

- internship timeline,

- high completion probability.

FINAL PROJECT FEATURES (Keep Scope Limited)

Must-Have Features ✅

- Upload PDF resume

- Extract text

- Detect skills

- Predict job role using ML

- Resume score

- Simple UI

Optional Features (ONLY if time remains)

- Missing skills suggestion

- Resume tips

- Multiple templates

- Charts/dashboard

Do NOT add too many features initially.

WEEK 1 — Foundations + Environment Setup

Goal:

Understand basics and build confidence.

Day 1–2 → Python Revision

Focus only on:

- functions

- lists

- dictionaries

- loops

- file handling

No need for advanced DSA.

Practice:

- string searching

- text processing

Day 3 → Learn Streamlit Basics

Learn:

- buttons

- text

- file uploader

- displaying output

Build tiny practice apps:

- calculator

- text analyzer

Goal:
Understand Streamlit workflow.

Day 4 → Learn PDF Text Extraction

Libraries:

- PyPDF2
or

- pdfplumber

Task:
Extract text from resume PDF.

Output:

Resume uploaded successfully
Extracted Text:
Python, SQL, Java...

Day 5 → Learn Basic NLP Concepts

Understand:

- tokens

- stop words

- keywords

Do NOT go deep into theory.

Day 6–7 → Skill Extraction Module

Create skill database:

skills = ["Python", "Java", "SQL", "Machine Learning"]

Check if skills exist in resume.

Output:

Detected Skills:
- Python
- SQL

WEEK 2 — Build Core Project

Day 8–9 → Create Basic UI

Pages:

- Upload resume

- Show extracted text

- Show detected skills

Keep UI simple.

Day 10–11 → Resume Scoring System

Example:

| Section | Score |
| --- | --- |
| Skills | 30 |
| Projects | 30 |
| Certifications | 20 |
| Internship | 20 |

Output:

Resume Score: 78/100

Day 12–14 → Learn Basic ML

This is the MOST IMPORTANT PART.

Learn only:

- dataset

- training

- prediction

Ignore deep math.

Learn:

TF-IDF

Conceptually:
TF-IDF(t,d)=TF(t,d)×log⁡NDF(t)

Used to convert resume text into numerical features.

Learn:

Naive Bayes / Logistic Regression

Simple concept:

Resume text → ML Model → Predicted Job Role

WEEK 3 — AI Integration

Day 15–17 → Dataset Collection

Get simple resume dataset.

Categories:

- Data Analyst

- Web Developer

- Java Developer

- ML Engineer

Keep only 4–5 roles.

Day 18–20 → Train ML Model

Workflow:

Resume Text
↓
TF-IDF
↓
Train Model
↓
Predict Role

Example output:

Predicted Role:
Data Analyst

Day 21 → Connect ML with UI

User uploads resume:

- extract text

- send to model

- show prediction

Now your AI project is functional.

WEEK 4 — Improvement + Finalization

Day 22–24 → UI Improvements

Add:

- clean layout

- sections

- score cards

Keep it simple and professional.

Day 25–26 → Testing

Test:

- different resumes

- incorrect PDFs

- empty files

Fix crashes.

Day 27–28 → Documentation

Prepare:

- abstract

- objective

- methodology

- tools used

- screenshots

Day 29–30 → PPT + Demo

Create:

- PPT

- project flow

- screenshots

- demo video

REALISTIC TECH STACK

| Component | Technology |
| --- | --- |
| Language | Python |
| UI | Streamlit |
| PDF Parsing | PyPDF2 |
| Data Handling | Pandas |
| ML | Scikit-learn |
| NLP | NLTK/basic NLP |

WHAT YOU SHOULD NOT DO

❌ Deep learning
❌ TensorFlow/PyTorch initially
❌ Complex websites
❌ User authentication
❌ Cloud deployment initially
❌ Real ATS-level AI

Keep it small and complete.

Realistic Final Outcome

At the end you’ll have:

- working AI-based app,

- basic ML understanding,

- portfolio project,

- internship submission,

- something to show in interviews.

AI-Powered Resume Analyzer ⭐ BEST OVERALL

Why this fits perfectly

- Professional corporate-style project

- Uses AI/NLP buzzwords

- Easy to demo

- Many tutorials available

Features

- Upload resume PDF

- Extract skills

- Resume score

- Missing skill suggestions

- Suggested job roles